Postmortem

Project summary

This project was planned to be a library buy flow simulator, to help a library to see how the idea of could be give SBN codes ordered to help clients to find the boos quickly, then help to see how the payment order in the cashers could be, and how with this information the clients go out (what order).

Problems

The main problem present in all the development process was the bed teamwork. Followed by bad communication. Which eventually was cause for discard the team and start individual work.

By the planning way a bad problem was that the instructions were understood incorrectly. Which caused that the project was restarted.

On the technical way was the task of understanding and implementing the sorting algorithms which was unknown for the team. But event when the algorithms were implementing, they threw a StackOverFLowException.  Which because of short remaining time the algorithms were put on “stand by” until the problem was solved, by basing the implementation of web sources.

Finally on the technically part, the class Book was presenting a trouble, in the interface method compareTo. Which produced a NullPointerException. This problem is not solved yet.

About learning

Initially, one good lection was that is necessary found a good teamwork, which have discipline and communication. This is too important to accomplish a goal. Second, the correct indications and problem understanding is essential to have a faster developing process. And finally, planning should receive more importance from developer side, so the software which will be created, can be success and robust.